6th June 2023

|  | SWH-BBIS |
| --- | --- |
|  | Rockbeare Hill |
|  | Rockbeare |
|  | Nr Exeter |
|  | Devon, EX5 2HB |
|  | Tel 01404 823871 |
| To whom it may concern |  |

Dear Sir/Madam

A30/A35 Exeter to Bere Regis Trunk Road Maintenance

SWH/BBIS is the Managing Agent Contractor for Connect A30/A35 Limited, the concessionaire responsible for the operation and maintenance of the A30 and A35 between Exeter and Bere Regis.

As part of the maintenance strategy for the A30/A35, it is necessary to carry out some maintenance works on the A30/A35.

All works will be carried out under a full road closure, please see below:

Axminster to Bridport  - 12/6/23 to 01/07/23 – between 2000 hrs and 0600 hrs

Bridport to Dorchester  - 03/07/23 to 11/07/23 – between 2000 hrs and 0600 hrs

Stinsford to Bere Regis  - 11/07/23 to 15/07/23 – between 2000 hrs and 0600 hrs

Honiton to Axminster  - 17/7/23 to 3/8/23 -  between 2000 hrs and 0600 hrs

Moor Lane Rdabt to Daisymount – 03/08/23 to 05/08/23 – between 2000 hrs and 0600 hrs

Daisymount to Turks Head – 07/08/23 to 09/08/23 – between 2000 hrs and 0600 hrs

Turks Head to Langford – 09/08/23 to 10/08/23 – between 2000 hrs and 0600 hrs

We have tried to minimise disruption to road users and residents.

Please note that the works planned are weather susceptible and may be subject to change due to circumstances beyond our control. We will endeavour to communicate any change in programme as soon as possible.

A dedicated phone line has been installed for customers who may wish to call and enquire about the works. This number is for enquires regarding these works only and can be found at the top of this letter.

We realise that these works may cause inconvenience to some local residents and roads users.

We would however like to take this opportunity to apologise if any inconvenience is caused during these operations.

Yours faithfully

For and on behalf of SWHBBISjv

Phil Cole

CONTRACTS MANAGER